September 2025 ARC REPORT

Presentation:  BOD Meeting October 2025

PREPARED BY THE ARC COMMITTEE

ARC Comments in Red

Owner Information provided in Green

Possible New Construction Requiring Application for Approval: Qty 10

1.	Robb, Ricky & Jason:  New Home Build

Block 05-Lot 04 @ 714 High Cedar Highlands Drive

Awaiting completed application, drawings and payment of HOA fees. Details necessary to address possible impact on waterways and roads.

2.	Jones, Nicholas:  Existing Home

Block 06-Lot 08 @ 891 E. High Mountain View Drive

Awaiting application and drawings for landscaping & grading. Details necessary to address possible impact on waterways and roads.

3.	Larsen, Earl & Patricia:  Existing Home Excavation

Block 6-Lot 4 @ 815 High Mountain View Dr

Awaiting application and drawings for excavation around cabin.  Details necessary to address possible impact on waterways and roads.

4.	Neal, Michael & Elizabeth:  New Home Build

Block 11 Lot 10 @ 2371 S High Mountain View Drive.

Awaiting Application, Drawings & Payment for HOA Fees to provide access to lower lot in preparation for home build.  Review of drawings required for Board/ARC approval which has not been given at this time. Owner reports both properties rezoned.  County paperwork received for re-zoning.   Architecture and engineering in process.  Michael reports (4/17/2025) this project on HOLD. 7/10/2025 via text Michael reports working through all the preliminary tasks and will advise schedule when possible.  UPDATE REQUIRED

5.         Neal, Michael & Elizabeth:  Garage addition at existing home location

Block 11 Lot 11 @ 1154 E High Mountain View Drive.  Awaiting Application, Drawings & Deposits for garage addition on upper lot @ existing home.  Deposit depends on the size and type of building.  Review of drawings required for Board/Arc approval which has not been given at this time.  Owner reports both properties re-zoned.  County paperwork received for rezoning.  Architecture and engineering in process.   Michael reports via phone conversation (4/17/25) drawings are in process and hoping to submit for approval very soon.  Construction will be with Larsen Construction.  7/10/2025 via text Michael reports working through all the preliminary tasks and will advise schedule as soon as available. 9/12/2025 Septic tank, Rock & Heavy equipment on site.  9/22/2025 Public Health Department Inspector confirmed permit was issued for a 1500 gallon tank. County verifies the garage addition has been permitted for approx. 8 months.  Application submission & UPDATE REQUIRED

6.	Reynolds, Neil & Sondra:  New Home Build

Block 02-Lot 09 @ 1891 S High Cedar View Drive

Awaiting completed application, drawings and payment of HOA fees. Details necessary to address possible impact on waterways and road

7.	Love, Brian & Denece (Kay):  New Home Build

Block 06-Lot 06 @ 833 E High Mountain View Drive

Awaiting completed application, drawings and payment of HOA fees. Details necessary to address possible impact on waterways and roads.

8.	Johnson, Brad & Stephanie:  New Home Build

Block 04-Lot 08 @ 2181 S High Juniper Drive

Awaiting completed application, drawings and payment of HOA fees. Details necessary to address possible impact on waterways and roads.

9.         Kraft, Kevin & Keely:  Decorative Gate to be Installed

Block 09-05 @ 1211 E. Mountain View Circle.  Awaiting completion of application with details & Fees to be paid if required.  Reviewed at Executive meeting June 6, 2025.  7/10/2025 No current update.

10.	Foss, Glenn & Cindy:  Driveway Repairs/modifications

Block 5-Lot 9 @ 818 High Mountain View Dr.

Walk through with 2 BOD and Glen on 8/20/2025 @ 2:30. Discussion took place regarding the challenges and concerns regarding the existing grade & driveway modifications.  Engineering is required with probable retaining wall to accomplish a turnaround drive.  Temporary auto cover being considered.  UPDATE REQUIRED

Applications Received: Processing & BOD Approval Required 6/12/25: Qty 0

Applications Approved and Under Construction: Qty 8

1.	Foss, Glenn & Cindy:  Landscaping post Home Build

Block 5-Lot 9 @ 818 High Mountain View Dr.

Application submitted on 9/10/2021 for new home construction. Fees paid. Portable restroom available, trash collection TBD.  Construction with a lot of deliveries and heavy equipment on going winter of 2023-2024 during wet months.  Owner agreed that deposit be retained to repair roadways per Owner’s Construction Requirements. Foss reports project complete & COO Received.  However, measures are being considered to mitigate erosion of bare areas around the home.  ON HOLD AT THIS TIME

2.	Collins, Corey & Nancy: New Home Build

Block 4-Lot 14 @ 2134 S. High Cedar View Dr.

Application received for lot clearing submitted 9/14/2022. Application completed & received 9/13/2023 and fees paid.  Construction to begin TBD   Collins reports clearing/landscaping/lot preparation ongoing.  Permit submission planned for winter.  UPDATE REQUIRED  7/10/2025 Nancy reports work to begin in Spring of 2026 if possible.

3.	Nelson, Linford:  New Home Build

Block 2-Lot 5 @ 1827 S High Cedar View Dr.

Application received for earth moving and lot clearing 8/15/2022. Fees paid. Drawings submitted & construction underway. No portable restroom or trash collection present at this time. Mr. Nelson reports project complete and deposit refund requested.  Neighboring Lot filed formal complaint reporting trespassing on their lot. HOA notified Home Builder and problem was corrected.  Prior pictures of what appears to be a completed project are on file.  Pictures of heavy equipment (3 Pieces) and scaffolding in place at the front of the cabin 11/10/2024.  Reviewed and return of $3000 Deposit approved.  Stipulated Refund will be issued upon receipt of COO & HOA ROADS inspection of Driveway, Culvert, Ditches and Main Road.

4.	Nelson, Linford:  New Home Build

Block 4-Lot 16 @ 2078 S High Cedar View Dr.

Lot clearing application received 6/30/2023 with Nonrefundable $1000 impact fee paid to clear lot.  Dirt/earth moving, Land clearing, soil testing, perc testing, engineering, plot map of structure layout is NOT considered an all-inclusive ARC application.  Proper application with all pertinent information including permit is required. Non-Refundable Impact Fee of $3000.00 agreed upon April 11 2024 Board meeting and needs to be paid prior to any work taking place.  Portable bathroom and trash collection to be placed on site.  Linford asks in February 2025 BOD meeting if this property meets the current building impact fee requirements.  He was reminded it was previously adjudicated at the prior impact fee amounts during the April 11, 2024 BOD meeting.  Information has been included in subsequent ARC reports.   Only grading took place in the summer of 2022 with no construction taking place during the winter of 2022-2023 or until now.  UPDATE REQUIRED

5.	Heerema, Bret & Rebecca:  New Home Build

Block 1-Lot 1 @ 1884 S. High Cedar View Dr

Application submitted on 2/2/2024 for new home construction. Application Complete except for a copy of the building permit. Verbal acceptance given on 5/1/2024.  Construction has started.  Stucco color agreed upon with Owner’s.  Fees paid. Board/ARC approval of this application took place 5/9/2024 Meeting.  Portable restroom on site.

Trash collection is now visible on site. 11/10/2024 Community complaints regarding trash collection and potential road damage are being evaluated.  A permit is provided and on file.  Regular inspections determine Heavy equipment, building materials and vehicles are continually parked on the road or on site.  (Picture 4/21/2025 & conversation with Roger Thomas-Choice Builders)  Ditches have been flattened, and heavy traffic and construction are continuing during the wet months. 11/10/24 New Culvert at Block 02 Lot 10 has a dip in the road due to all the heavy traffic.  Construction continued during the designated wet months.  HOME COMPLETED & COO RECEIVED .  Deposit of $5000 requested.  HOA ROADS committee inspection report received.  BOD to review & meet with Bret & Becky.

6.	Colbert, Eileen:  New Home Build

Block 07-Lot 06 @ 2431 S. High Maple Circle

Application and all appropriate paperwork have been submitted 5/1/2024. Fees paid.  Exceptions are building permit, Portable bathroom and trash collection to be made available.  Lot inspection needed to view portable bathroom and trash collection.  Major road damage because of a broken water line during excavation. Water Conservancy approved funds for road repair. Working with affected owners to provide access to their homes.  Repair Completed.  Concrete truck dumped waste on road easement & bank on Hilton’s Property 02. Notice given 6/5/2025 to remove the concrete material. Concrete clean up completion verified and done to better than expected specs. Thankyou very much Eileen.  Fire Hydrant work 6/10/25 created road blockage inhibiting Eileen’s access to home build. Colbert reported an anticipated completion date of September/October 2025.  UPDATE PROVIDED  9/18/2025 Eileen reports anticipated completion is currently October/November 2025.

7.	Neal, Michael & Elizabeth: Existing Home Driveway Repairs

Block 11 Lot 11 @ 1154 E. High Mountain View Drive.

Application Received for Driveway & Landscape Repairs at existing home.  Considered emergency no Approval Required.

Owner reports both properties rezoned to create two square shaped lots instead of the original long narrow lots.  County paperwork received for re-zoning.  Project ongoing. Timeline response required and believed this will take place during the garage rebuild.  UPDATE REQUIRED  . 9/12/2025 Septic tank, Rock & Heavy equipment on site.  No update provided or application submitted.

8.	Danto, Steve & Eva:  Existing Home Emergency Deck Repair

Block 09 Lot 10 @ 2017 S. High Mountain View Drive

Application submitted 5/10/25 for Deck repair in addition to Landscape & Drainage modifications. Work considered emergency repair, and no Fees required.   Owner Reports: Drainage issues under the deck are ongoing.  Owner reports he will be installing new upper & lower decking. The repair will include grading, compaction, footings, decking and railing.  Materials will be like to the original.  Reviewed and Approved at Executive Meeting June 6, 2025.  Steve reports completion expected September of 2025.  NO permit, COO or fees required.  UPDATE PROVIDED 8/28/2025 Steve reports anticipated completion is now October 2025.

Completed Applications: Emergency and Repairs (with or without fees): Qty 1

1.	Hahn, Steve: Existing Home Construction of Shed Storage

Block 09-Lot 06 @ 2091 High Mountain View Dr

Building Application submitted 5/24/2024 & approved. Fees paid.  Owner reports landscaping complete and the shed is dried in.  Siding is completed and rock work will be completed in Spring/Summer 2025.  10/8/2025 STEVE REPORTS SHED COMPLETED.

Completed New Build Applications & Eligible Refunds being processed: 1

1.	Cole, Brittney:  New Home Build

Block 4-Lot 9 @ 759 E. Cedar Highlands Dr.

Application received 6/8/2022 for Daughter’s new home, detached garage, and pickleball court construction. Fees paid, work awaiting commencement 3/7/2023 Portable bathroom available.  Trash Collection Bin to be viewed. Construction almost complete.  Owner Brittney Cole reports 2/14/2025.  County provided a partial pass and move in acceptable.  Grading and roof nailing required to obtain COO.  Build completed & COO Received through Glen.  Partial deposit of $2000 was requested and BOD approved refund.  Check was issued 9/20/2025 and will be mailed to address provided.  9/12/2025   It has come to ARC’s attention that a dog run was put on property without an application submission.

Reminder:

All residents are reminded of the CC&R requirements when building or making any exterior improvements/additions/changes to their structure(s). CC&Rs and the forms to submit are listed on the HOA website:    www.cedarhighlandshoa.org

Utah Warranty:  New Home

There are some grey areas, and it is recommended Homeowners get this defined & in writing from their builder.

1. What is considered non-major components aka cosmetic such as drywall, paint, windows, doors siding & trim is said to be 1 year.

2. Coverage on Electrical, plumbing and HVAC systems is often extended to 2 years

3. Structural elements such as foundation & roof framing is said to have 10 year coverage.